Here's the schedule mapped Monday–Saturday (Sundays off), starting from Day 1. I'm assuming today is Day 5's check-in, so I've laid out the full 28 days from the actual start date for reference.

Week 1 — Foundation

| Day | Date (assuming Mon start) | Task |
| --- | --- | --- |
| 1 (Mon) | Scaffold, Vite config, TS config, path aliases, folder structure, Git init, GitHub push, README ✅ |  |
| 2 (Tue) | Install all dependencies, package.json deep dive, Shadcn init ✅ |  |
| 3 (Wed) | TypeScript types, data file, interfaces, exports/imports ✅ |  |
| 4 (Thu) | Global design system — index.css, CSS variables, @theme, utilities ✅ |  |
| 5 (Fri) | Lenis smooth scroll, custom hooks, useEffect, CustomCursor ✅ |  |
| 6 (Sat) | Preloader component, AnimatePresence, Framer Motion variants, stagger animations |  |

Week 2 — Core Sections

| Day | Day-of-week | Task |
| --- | --- | --- |
| 7 (Mon) | Navbar — fixed positioning, z-index, scroll listener, review Week 1 |  |
| 8 (Tue) | Hero Part 1 — layout, grid vs flexbox, positioning |  |
| 9 (Wed) | Hero Part 2 — text scramble, useScroll, useTransform, parallax |  |
| 10 (Thu) | About section, .map(), .filter(), counter animation |  |
| 11 (Fri) | Tech Stack — CSS keyframes, marquee animation, dual rows |  |
| 12 (Sat) | ProjectCard component, props, group modifier, Tailwind transitions |  |

Week 3 — Projects, Services, Process, Contact + Backend Start

| Day | Day-of-week | Task |
| --- | --- | --- |
| 13 (Mon) | Projects section, useState filter, AnimatePresence with lists, chained .filter() + .map() |  |
| 14 (Tue) | Services + Process sections, stagger variants, review Week 2 |  |
| 15 (Wed) | Contact section UI, React Hook Form deep dive, Zod schema validation |  |
| 16 (Thu) | Backend scaffold — Node.js + Express + TypeScript, monorepo structure |  |
| 17 (Fri) | HTTP methods, REST API, middleware, CORS, Helmet, contact POST endpoint |  |
| 18 (Sat) | Environment variables, Nodemailer setup, wire contact endpoint to email |  |

Week 4 — Database, Admin, Polish, Deploy

| Day | Day-of-week | Task |
| --- | --- | --- |
| 19 (Mon) | PostgreSQL + Prisma setup, schema, migrations, Message model |  |
| 20 (Tue) | Prisma Client queries, async/await deep dive, analytics endpoint |  |
| 21 (Wed) | Wire frontend form to backend via fetch, loading/success/error states |  |
| 22 (Thu) | Footer, ScrollToTop with SVG progress ring, scroll percentage math |  |
| 23 (Fri) | Admin login page, JWT auth, protected routes, React Router |  |
| 24 (Sat) | Admin dashboard — fetch messages, display analytics, logout |  |

Week 5 (partial — final 4 days) — Responsiveness, Polish, Deploy

| Day | Day-of-week | Task |
| --- | --- | --- |
| 25 (Mon) | Full mobile responsiveness audit, Tailwind responsive prefixes |  |
| 26 (Tue) | Magnetic button effect, useMotionValue, useSpring, final animation polish |  |
| 27 (Wed) | Meta tags, SEO, favicon, ESLint/Prettier pass, final README, Git tags |  |
| 28 (Thu) | Deploy frontend to Vercel, backend to Render, production CORS, final testing |  |

Note: 28 working days across a Mon–Sat week (6 days/week) spans 4 weeks and 4 days — so the project finishes on a Thursday, not a Saturday, with two extra rest days built in naturally (the Sundays in weeks 1–4, plus Fri/Sat of week 5 free if you want a buffer for bugs or client work).